RankedCEO CRM Build Planning

Plan 1:

# The SUPER Plan v2: 3-Week SaaS CRM MVP (Refined)

Tommy, perfect clarifications. This changes several key decisions. Here's your beefed-up, production-ready plan.

---

## **Your Confirmed Requirements**

✅ **Multi-tenant SaaS** (each customer = isolated workspace)

✅ **Hook:** AI lead scoring + pre-qualified lead database

✅ **Commission tracking:** Not in MVP, but database must support it from Day 1

✅ **Email:** Smart BCC for MVP, but schema must support full Gmail/Outlook sync later

✅ **Target verticals:** Plumbers/home services + real estate

✅ **Mobile app:** Deferred (responsive web is fine)

✅ **Consent:** Single opt-in for MVP

✅ **Billing:** Must exist Day 1, but can be in "test mode" for beta users

---

## **Hosting Decision: Vercel + Render vs AWS**

### **My No-Nonsense Recommendation: Start with Vercel + Render, migrate to AWS at scale**

**Why Vercel + Render for MVP (Weeks 1-3):**

- **Speed to market:** Zero DevOps, deploy in minutes

- **Cost:** ~$50-100/month for first 100 customers

- **Developer experience:** Best-in-class (Git push = deploy)

- **Automatic SSL, CDN, scaling**

- **Perfect for Next.js** (Vercel's native platform)

**When to migrate to AWS (Month 6-12):**

- When you hit 500+ customers

- When you need custom networking (VPC, private subnets)

- When you need multi-region deployment

- When you need advanced caching (ElastiCache)

- When you need custom Lambda functions for background jobs

**The Migration Path (when ready):**

```

Vercel + Render → AWS

- Frontend: Vercel → AWS Amplify or S3 + CloudFront

- Backend: Render → ECS Fargate or Lambda

- Database: Render Postgres → RDS Aurora Postgres

- Queue: Render Background Workers → SQS + Lambda

```

**Bottom line:** Don't waste 3-5 days fighting AWS IAM policies and VPC configs during MVP. Ship fast on Vercel + Render, then migrate when revenue justifies it.

---

## **The Enhanced Tech Stack (Commission + Email Sync Ready)**

### **Core Stack**

- **Frontend:** Next.js 14 (App Router) + TypeScript + Tailwind + shadcn/ui

- **Backend:** Next.js API routes (tRPC for type safety)

- **Database:** Render PostgreSQL (or Supabase if you want built-in auth)

- **Auth:** Clerk (handles multi-tenancy, SSO-ready)

- **Queue:** Render Background Workers (or Inngest for complex workflows)

- **File Storage:** AWS S3 (cheap, reliable)

- **Email Sending:** SendGrid (better deliverability than SES for MVP)

- **AI:** OpenAI API (GPT-4 for lead scoring, email writing)

- **Payments:** Stripe (Checkout + Billing Portal)

- **Monitoring:** Sentry (errors) + PostHog (product analytics)

### **Key Libraries**

- **UI:** shadcn/ui (copy-paste components)

- **Forms:** React Hook Form + Zod

- **Tables:** TanStack Table

- **Drag-and-Drop:** dnd-kit

- **Charts:** Recharts

- **Email Templates:** React Email

- **Phone Validation:** libphonenumber-js

- **Date Handling:** date-fns

---

## **The Database Schema (Commission + Email Sync Ready)**

This schema is designed to support commission tracking and full email sync from Day 1, even though you won't build those features until later.

```sql

-- ============================================

-- MULTI-TENANCY & AUTH

-- ============================================

-- Each customer company gets one account

accounts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(255) NOT NULL,

slug VARCHAR(100) UNIQUE NOT NULL, -- for subdomain (acme.yourcrm.com)

status VARCHAR(50) DEFAULT 'active', -- active, suspended, cancelled

stripe_customer_id VARCHAR(255),

stripe_subscription_id VARCHAR(255),

plan VARCHAR(50) DEFAULT 'starter', -- starter, professional, enterprise

settings JSONB DEFAULT '{}', -- email signature, timezone, etc.

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

-- Users belong to accounts (multi-tenant)

users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

email VARCHAR(255) NOT NULL,

name VARCHAR(255) NOT NULL,

avatar_url TEXT,

role VARCHAR(50) DEFAULT 'rep', -- admin, manager, rep

team_id UUID, -- for future team hierarchy

-- COMMISSION READY (not used in MVP, but schema supports it)

commission_rate DECIMAL(5,2), -- e.g., 5.00 for 5%

commission_type VARCHAR(50), -- percentage, flat_fee, tiered

status VARCHAR(50) DEFAULT 'active',

last_login_at TIMESTAMP,

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

UNIQUE(account_id, email)

);

-- Row-level security: users can only see data from their account

CREATE POLICY account_isolation ON users

USING (account_id = current_setting('app.current_account_id')::uuid);

-- ============================================

-- CORE CRM OBJECTS

-- ============================================

-- Contacts (leads, prospects, customers)

contacts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

company_id UUID REFERENCES companies(id) ON DELETE SET NULL,

owner_id UUID REFERENCES users(id) ON DELETE SET NULL, -- assigned sales rep

-- Basic info

first_name VARCHAR(255),

last_name VARCHAR(255),

email VARCHAR(255),

phone VARCHAR(50),

-- Data hygiene (normalized for deduplication)

email_normalized VARCHAR(255), -- lowercase, trimmed

phone_normalized VARCHAR(50), -- E.164 format (+15551234567)

-- Lead source tracking (COMMISSION READY)

source VARCHAR(100), -- website_form, csv_import, manual, api, purchased_lead

source_campaign_id UUID, -- which campaign brought them in

source_user_id UUID REFERENCES users(id), -- which rep sourced them (for commission attribution)

source_date TIMESTAMP, -- when they entered the system

-- Consent (single opt-in for MVP)

consent_email BOOLEAN DEFAULT false,

consent_sms BOOLEAN DEFAULT false,

consent_date TIMESTAMP,

consent_ip VARCHAR(50),

-- AI lead scoring

lead_score INT DEFAULT 0, -- 0-100

lead_score_updated_at TIMESTAMP,

lead_score_factors JSONB, -- why this score? (for transparency)

-- Flexible data

tags TEXT[], -- ["hot_lead", "follow_up", "plumber"]

custom_fields JSONB DEFAULT '{}', -- {budget: 50000, preferred_contact: "email"}

-- Activity tracking

last_activity_at TIMESTAMP,

last_activity_type VARCHAR(50), -- email, call, meeting, note

-- Metadata

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

-- Indexes for performance

INDEX idx_contacts_account_id (account_id),

INDEX idx_contacts_email_normalized (account_id, email_normalized),

INDEX idx_contacts_phone_normalized (account_id, phone_normalized),

INDEX idx_contacts_owner_id (owner_id),

INDEX idx_contacts_lead_score (account_id, lead_score DESC)

);

-- Companies (for B2B contacts)

companies (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

owner_id UUID REFERENCES users(id) ON DELETE SET NULL,

name VARCHAR(255) NOT NULL,

domain VARCHAR(255), -- extracted from email, used for enrichment

-- Firmographics (for lead scoring)

industry VARCHAR(100), -- plumbing, hvac, real_estate, etc.

size VARCHAR(50), -- 1-10, 11-50, 51-200, 201-500, 500+

revenue VARCHAR(50), -- <1M, 1M-5M, 5M-10M, 10M+

-- Location (for local targeting)

address TEXT,

city VARCHAR(100),

state VARCHAR(50),

zip VARCHAR(20),

country VARCHAR(50) DEFAULT 'US',

-- Flexible data

tags TEXT[],

custom_fields JSONB DEFAULT '{}',

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

INDEX idx_companies_account_id (account_id),

INDEX idx_companies_domain (account_id, domain)

);

-- Deals (opportunities in the pipeline)

deals (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

contact_id UUID REFERENCES contacts(id) ON DELETE SET NULL,

company_id UUID REFERENCES companies(id) ON DELETE SET NULL,

owner_id UUID NOT NULL REFERENCES users(id) ON DELETE RESTRICT, -- who owns this deal

-- Deal details

title VARCHAR(255) NOT NULL,

value DECIMAL(12,2), -- deal size in dollars

currency VARCHAR(3) DEFAULT 'USD',

-- Pipeline tracking

pipeline_id UUID NOT NULL REFERENCES pipelines(id) ON DELETE RESTRICT,

stage_id UUID NOT NULL REFERENCES pipeline_stages(id) ON DELETE RESTRICT,

probability INT DEFAULT 0, -- 0-100, auto-set by stage

-- Dates

close_date DATE, -- expected close date

closed_at TIMESTAMP, -- actual close date

won BOOLEAN, -- true = won, false = lost, null = open

lost_reason TEXT, -- why did we lose?

-- COMMISSION READY (not used in MVP)

commission_eligible BOOLEAN DEFAULT true,

commission_split JSONB, -- [{user_id: "...", percentage: 50}, {user_id: "...", percentage: 50}]

-- Flexible data

tags TEXT[],

custom_fields JSONB DEFAULT '{}',

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

INDEX idx_deals_account_id (account_id),

INDEX idx_deals_owner_id (owner_id),

INDEX idx_deals_pipeline_stage (pipeline_id, stage_id),

INDEX idx_deals_close_date (account_id, close_date)

);

-- Pipelines (sales process templates)

pipelines (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

name VARCHAR(255) NOT NULL,

is_default BOOLEAN DEFAULT false,

position INT DEFAULT 0, -- for ordering

created_at TIMESTAMP DEFAULT NOW()

);

-- Pipeline stages (steps in the sales process)

pipeline_stages (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

pipeline_id UUID NOT NULL REFERENCES pipelines(id) ON DELETE CASCADE,

name VARCHAR(255) NOT NULL,

position INT NOT NULL, -- order in pipeline

probability INT DEFAULT 0, -- 0-100, likelihood of closing

is_closed_won BOOLEAN DEFAULT false,

is_closed_lost BOOLEAN DEFAULT false,

created_at TIMESTAMP DEFAULT NOW(),

UNIQUE(pipeline_id, position)

);

-- ============================================

-- ACTIVITY TRACKING (EMAIL SYNC READY)

-- ============================================

-- Unified activity timeline (notes, tasks, emails, calls, meetings)

activities (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

contact_id UUID REFERENCES contacts(id) ON DELETE CASCADE,

company_id UUID REFERENCES companies(id) ON DELETE SET NULL,

deal_id UUID REFERENCES deals(id) ON DELETE CASCADE,

user_id UUID REFERENCES users(id) ON DELETE SET NULL, -- who created this activity

-- Activity type

type VARCHAR(50) NOT NULL, -- note, task, email, sms, call, meeting, form_submission

-- Content

subject VARCHAR(500),

body TEXT,

-- Email/SMS specific (EMAIL SYNC READY)

direction VARCHAR(20), -- inbound, outbound

channel VARCHAR(20), -- email, sms

-- For email sync (not used in MVP, but schema supports it)

email_message_id VARCHAR(255), -- Gmail/Outlook message ID

email_thread_id VARCHAR(255), -- for threading

email_from VARCHAR(255),

email_to TEXT[], -- array of recipients

email_cc TEXT[],

email_bcc TEXT[],

email_headers JSONB, -- full email headers for sync

-- Task specific

due_at TIMESTAMP,

completed_at TIMESTAMP,

assignee_user_id UUID REFERENCES users(id),

-- Metadata

metadata JSONB DEFAULT '{}', -- flexible for future fields

created_at TIMESTAMP DEFAULT NOW(),

INDEX idx_activities_account_id (account_id),

INDEX idx_activities_contact_id (contact_id),

INDEX idx_activities_deal_id (deal_id),

INDEX idx_activities_type (account_id, type),

INDEX idx_activities_email_message_id (email_message_id) -- for email sync deduplication

);

-- ============================================

-- EMAIL CAMPAIGNS & SEQUENCES

-- ============================================

-- Email campaigns (one-time or sequences)

campaigns (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

created_by_user_id UUID REFERENCES users(id),

name VARCHAR(255) NOT NULL,

type VARCHAR(50) DEFAULT 'sequence', -- one_time, sequence

status VARCHAR(50) DEFAULT 'draft', -- draft, scheduled, active, paused, completed

-- Targeting

segment_filter JSONB, -- {tags: ["hot_lead"], lead_score_min: 70}

-- Sequence settings (for drip campaigns)

schedule JSONB, -- [{step: 1, delay_days: 0, template_id: "..."}, {step: 2, delay_days: 3, template_id: "..."}]

-- Metrics

metrics JSONB DEFAULT '{"sent": 0, "opened": 0, "clicked": 0, "replied": 0, "bounced": 0}',

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

-- Email templates

email_templates (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

created_by_user_id UUID REFERENCES users(id),

name VARCHAR(255) NOT NULL,

subject VARCHAR(500) NOT NULL,

body_html TEXT NOT NULL,

body_text TEXT, -- plain text version

-- Variables used in template

variables TEXT[], -- ["first_name", "company", "deal_title"]

-- Template category (for organization)

category VARCHAR(100), -- follow_up, introduction, proposal, etc.

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

-- Individual messages sent (for tracking)

messages (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

campaign_id UUID REFERENCES campaigns(id) ON DELETE SET NULL,

contact_id UUID NOT NULL REFERENCES contacts(id) ON DELETE CASCADE,

user_id UUID REFERENCES users(id), -- who sent it

channel VARCHAR(20) NOT NULL, -- email, sms

direction VARCHAR(20) DEFAULT 'outbound',

status VARCHAR(50) DEFAULT 'pending', -- pending, sent, delivered, opened, clicked, replied, bounced, failed

-- Content

subject VARCHAR(500),

body TEXT,

-- Provider tracking

provider VARCHAR(50), -- sendgrid, twilio

provider_message_id VARCHAR(255),

-- Engagement tracking

sent_at TIMESTAMP,

delivered_at TIMESTAMP,

opened_at TIMESTAMP,

clicked_at TIMESTAMP,

replied_at TIMESTAMP,

bounced_at TIMESTAMP,

-- Metadata

metadata JSONB DEFAULT '{}',

INDEX idx_messages_account_id (account_id),

INDEX idx_messages_contact_id (contact_id),

INDEX idx_messages_campaign_id (campaign_id),

INDEX idx_messages_status (account_id, status)

);

-- ============================================

-- EMAIL DELIVERABILITY

-- ============================================

-- Email domains (for SPF/DKIM verification)

email_domains (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

domain VARCHAR(255) NOT NULL,

-- Verification status

spf_status VARCHAR(50) DEFAULT 'pending', -- pending, verified, failed

dkim_status VARCHAR(50) DEFAULT 'pending',

dmarc_status VARCHAR(50) DEFAULT 'pending',

-- DNS records (for user to add)

spf_record TEXT,

dkim_record TEXT,

dmarc_record TEXT,

verified_at TIMESTAMP,

created_at TIMESTAMP DEFAULT NOW(),

UNIQUE(account_id, domain)

);

-- Suppression list (bounces, complaints, unsubscribes)

suppression_list (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

email VARCHAR(255) NOT NULL,

reason VARCHAR(50) NOT NULL, -- bounce, complaint, unsubscribe, manual

source VARCHAR(100), -- sendgrid_webhook, manual, etc.

created_at TIMESTAMP DEFAULT NOW(),

UNIQUE(account_id, email)

);

-- ============================================

-- LEAD CAPTURE FORMS

-- ============================================

-- Forms (embeddable lead capture)

forms (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

created_by_user_id UUID REFERENCES users(id),

name VARCHAR(255) NOT NULL,

-- Form configuration

fields JSONB NOT NULL, -- [{name: "first_name", type: "text", required: true}, ...]

settings JSONB DEFAULT '{}', -- {redirect_url: "...", double_opt_in: false, auto_tag: ["website_lead"]}

-- Embed code

embed_code TEXT, -- generated JavaScript snippet

-- Metrics

submissions_count INT DEFAULT 0,

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

-- Form submissions

form_submissions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

form_id UUID NOT NULL REFERENCES forms(id) ON DELETE CASCADE,

contact_id UUID REFERENCES contacts(id), -- created/updated contact

-- Submission data

data JSONB NOT NULL, -- {first_name: "John", email: "john@example.com", ...}

-- Metadata

ip_address VARCHAR(50),

user_agent TEXT,

referrer TEXT,

created_at TIMESTAMP DEFAULT NOW(),

INDEX idx_form_submissions_form_id (form_id),

INDEX idx_form_submissions_contact_id (contact_id)

);

-- ============================================

-- DATA IMPORT/EXPORT

-- ============================================

-- CSV imports (audit trail)

imports (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

user_id UUID NOT NULL REFERENCES users(id),

type VARCHAR(50) NOT NULL, -- contacts, companies, deals

status VARCHAR(50) DEFAULT 'processing', -- processing, completed, failed

-- File info

file_url TEXT, -- S3 URL

file_name VARCHAR(255),

-- Mapping

mapping JSONB, -- {csv_column: "Email", crm_field: "email"}

-- Results

total_rows INT DEFAULT 0,

processed_rows INT DEFAULT 0,

created_rows INT DEFAULT 0,

updated_rows INT DEFAULT 0,

skipped_rows INT DEFAULT 0,

error_rows INT DEFAULT 0,

errors JSONB, -- [{row: 5, error: "Invalid email format"}]

created_at TIMESTAMP DEFAULT NOW(),

completed_at TIMESTAMP

);

-- ============================================

-- COMMISSION TRACKING (SCHEMA READY, NOT USED IN MVP)

-- ============================================

-- Commission rules (per user or global)

commission_rules (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

user_id UUID REFERENCES users(id), -- null = global rule

name VARCHAR(255) NOT NULL,

type VARCHAR(50) NOT NULL, -- percentage, flat_fee, tiered

-- Rule configuration

config JSONB NOT NULL, -- {rate: 5.0} or {tiers: [{min: 0, max: 10000, rate: 3}, {min: 10001, max: null, rate: 5}]}

-- Conditions

applies_to JSONB, -- {pipeline_ids: [...], min_deal_value: 1000}

active BOOLEAN DEFAULT true,

created_at TIMESTAMP DEFAULT NOW()

);

-- Commission records (calculated when deal closes)

commissions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

deal_id UUID NOT NULL REFERENCES deals(id) ON DELETE RESTRICT,

user_id UUID NOT NULL REFERENCES users(id) ON DELETE RESTRICT,

-- Commission details

amount DECIMAL(12,2) NOT NULL,

rate DECIMAL(5,2), -- percentage or null for flat fee

type VARCHAR(50), -- percentage, flat_fee

-- Attribution

attribution VARCHAR(50), -- first_touch, last_touch, split, custom

attribution_percentage DECIMAL(5,2), -- if split commission

-- Status

status VARCHAR(50) DEFAULT 'pending', -- pending, approved, paid, cancelled

approved_by_user_id UUID REFERENCES users(id),

approved_at TIMESTAMP,

paid_at TIMESTAMP,

-- Metadata

notes TEXT,

created_at TIMESTAMP DEFAULT NOW(),

INDEX idx_commissions_user_id (user_id),

INDEX idx_commissions_deal_id (deal_id),

INDEX idx_commissions_status (account_id, status)

);

-- ============================================

-- AUDIT LOGS

-- ============================================

-- Audit trail for critical actions

audit_logs (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

user_id UUID REFERENCES users(id),

action VARCHAR(100) NOT NULL, -- created, updated, deleted, exported, imported

entity_type VARCHAR(50) NOT NULL, -- contact, deal, campaign, etc.

entity_id UUID,

-- What changed

changes JSONB, -- {before: {...}, after: {...}}

-- Metadata

ip_address VARCHAR(50),

user_agent TEXT,

created_at TIMESTAMP DEFAULT NOW(),

INDEX idx_audit_logs_account_id (account_id),

INDEX idx_audit_logs_entity (entity_type, entity_id)

);

-- ============================================

-- BILLING & USAGE

-- ============================================

-- Usage tracking (for metered billing)

billing_usage (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

account_id UUID NOT NULL REFERENCES accounts(id) ON DELETE CASCADE,

source VARCHAR(50) NOT NULL, -- sms, ai_assists, contact_enrichment

units INT NOT NULL, -- number of SMS sent, AI calls made, etc.

cost DECIMAL(10,4), -- cost per unit

recorded_at TIMESTAMP DEFAULT NOW(),

INDEX idx_billing_usage_account_id (account_id, recorded_at)

);

```

---

## **Pre-Qualified Lead Database Integration**

Since you mentioned you already own a database of qualified leads, here's how to integrate it:

### **Option 1: Seed Data (Simplest for MVP)**

- Store your lead database in a separate table: `seed_leads`

- When a new account signs up, offer "Import 100 free leads from our database"

- Copy matching leads (by industry/location) into their `contacts` table

- Tag them as `source: "purchased_lead"`

```sql

-- Seed leads (your proprietary database)

seed_leads (

id UUID PRIMARY KEY,

first_name VARCHAR(255),

last_name VARCHAR(255),

email VARCHAR(255),

phone VARCHAR(50),

company_name VARCHAR(255),

industry VARCHAR(100), -- plumbing, hvac, real_estate

city VARCHAR(100),

state VARCHAR(50),

zip VARCHAR(20),

lead_score INT, -- pre-scored by your AI

data_source VARCHAR(100), -- where you got this lead

created_at TIMESTAMP

);

-- Function to copy seed leads to customer account

CREATE FUNCTION import_seed_leads(

p_account_id UUID,

p_industry VARCHAR(100),

p_state VARCHAR(50),

p_limit INT DEFAULT 100

) RETURNS INT AS $

DECLARE

imported_count INT;

BEGIN

INSERT INTO contacts (

account_id, first_name, last_name, email, phone,

company_id, source, lead_score, tags

)

SELECT

p_account_id,

sl.first_name,

sl.last_name,

sl.email,

sl.phone,

NULL, -- company_id (create company separately if needed)

'purchased_lead',

sl.lead_score,

ARRAY['seed_lead', sl.industry]

FROM seed_leads sl

WHERE sl.industry = p_industry

AND sl.state = p_state

AND NOT EXISTS (

SELECT 1 FROM contacts c

WHERE c.account_id = p_account_id

AND c.email_normalized = LOWER(TRIM(sl.email))

)

LIMIT p_limit;

GET DIAGNOSTICS imported_count = ROW_COUNT;

RETURN imported_count;

END;

$ LANGUAGE plpgsql;

```

### **Option 2: Marketplace (Future Phase)**

- Build a "Lead Marketplace" where customers can browse/purchase leads

- Charge per lead ($1-5 depending on quality)

- Automatically import purchased leads into their account

---

## **AI Lead Scoring Implementation**

Since this is your key differentiator, here's the detailed implementation:

### **Lead Scoring Algorithm (Hybrid: Rules + AI)**

```typescript

// app/lib/lead-scoring.ts

interface LeadScoringFactors {

industry_fit: number;      // 0-25 points

company_size: number;       // 0-15 points

location_fit: number;       // 0-10 points

engagement: number;         // 0-30 points

data_completeness: number;  // 0-10 points

ai_analysis: number;        // 0-10 points (AI-enhanced)

}

export async function calculateLeadScore(

contact: Contact,

company: Company | null,

activities: Activity[]

): Promise<{ score: number; factors: LeadScoringFactors }> {

const factors: LeadScoringFactors = {

industry_fit: 0,

company_size: 0,

location_fit: 0,

engagement: 0,

data_completeness: 0,

ai_analysis: 0

};

// 1. Industry Fit (0-25 points)

// Plumbers/HVAC/Real Estate score higher for your target market

const targetIndustries = ['plumbing', 'hvac', 'real_estate', 'home_services'];

if (company?.industry && targetIndustries.includes(company.industry)) {

factors.industry_fit = 25;

} else if (company?.industry) {

factors.industry_fit = 10; // some industry data is better than none

}

// 2. Company Size (0-15 points)

// Small businesses (1-50 employees) are your sweet spot

const sizeScores: Record<string, number> = {

'1-10': 15,

'11-50': 12,

'51-200': 8,

'201-500': 5,

'500+': 2

};

factors.company_size = sizeScores[company?.size || ''] || 0;

// 3. Location Fit (0-10 points)

// Northern Illinois gets bonus points

if (company?.state === 'IL') {

factors.location_fit = 10;

} else if (['WI', 'IN', 'IA', 'MO'].includes(company?.state || '')) {

factors.location_fit = 7; // neighboring states

} else {

factors.location_fit = 3; // any US location

}

// 4. Engagement (0-30 points)

// Recent activity = hot lead

const now = new Date();

const recentActivities = activities.filter(a => {

const daysSince = (now.getTime() - new Date(a.created_at).getTime()) / (1000 * 60 * 60 * 24);

return daysSince <= 30;

});

const emailOpens = recentActivities.filter(a => a.type === 'email' && a.metadata?.opened).length;

const emailClicks = recentActivities.filter(a => a.type === 'email' && a.metadata?.clicked).length;

const replies = recentActivities.filter(a => a.type === 'email' && a.direction === 'inbound').length;

const formSubmissions = recentActivities.filter(a => a.type === 'form_submission').length;

factors.engagement = Math.min(30,

(emailOpens * 2) +

(emailClicks * 5) +

(replies * 10) +

(formSubmissions * 15)

);

// 5. Data Completeness (0-10 points)

// More data = better lead

let completeness = 0;

if (contact.email) completeness += 3;

if (contact.phone) completeness += 3;

if (company?.name) completeness += 2;

if (company?.industry) completeness += 2;

factors.data_completeness = completeness;

// 6. AI Analysis (0-10 points)

// Use GPT-4 to analyze lead quality based on notes, emails, etc.

if (activities.length > 0) {

const aiScore = await analyzeLeadWithAI(contact, company, activities);

factors.ai_analysis = aiScore;

}

// Calculate total score

const totalScore = Object.values(factors).reduce((sum, val) => sum + val, 0);

return {

score: Math.min(100, totalScore),

factors

};

}

async function analyzeLeadWithAI(

contact: Contact,

company: Company | null,

activities: Activity[]

): Promise<number> {

// Extract recent notes and emails

const recentContent = activities

.filter(a => ['note', 'email'].includes(a.type))

.slice(0, 5)

.map(a => a.body)

.join('\n\n');

if (!recentContent) return 0;

const prompt = `Analyze this lead's quality based on recent interactions. Score from 0-10.

Contact: ${contact.first_name} ${contact.last_name}

Company: ${company?.name || 'Unknown'}

Industry: ${company?.industry || 'Unknown'}

Recent interactions:

${recentContent}

Consider:

- Buying intent signals

- Budget indicators

- Timeline urgency

- Decision-making authority

Return only a number 0-10.`;

try {

const response = await openai.chat.completions.create({

model: 'gpt-4',

messages: [{ role: 'user', content: prompt }],

temperature: 0.3,

max_tokens: 10

});

const score = parseInt(response.choices[0].message.content || '0');

return Math.min(10, Math.max(0, score));

} catch (error) {

console.error('AI lead scoring failed:', error);

return 0;

}

}

```

### **When to Recalculate Lead Score**

- When contact is created/updated

- When new activity is logged

- When deal stage changes

- Daily batch job for all contacts (to catch engagement decay)

---

## **The 3-Week Execution Plan (Refined)**

### **Week 1: Foundation + Core CRM (Days 1-7)**

**Day 1-2: Setup & Multi-Tenancy**

- Purchase SaaS boilerplate (ShipFast or SaaS Pegasus) - **$299**

- Deploy to Vercel (frontend) + Render (backend + Postgres)

- Configure Clerk for multi-tenant auth:

- Each account gets unique `account_id`

- Implement Row-Level Security (RLS) in Postgres

- Test: User A cannot see User B's data

- Set up Stripe in test mode

- **Deliverable:** Live URL with working multi-tenant login

**Day 3-4: Database + Core CRUD**

- Implement full database schema (above)

- Build Contact Management:

- List view (TanStack Table with search/filter)

- Add/edit contact form (React Hook Form + Zod)

- Email/phone normalization on save

- Duplicate detection (show warning if email/phone exists)

- Merge duplicates UI

- Build Company Management:

- List view

- Add/edit company form

- Auto-extract domain from email

- **Deliverable:** Functional contact/company database

**Day 5-7: Pipeline + Deals**

- Create default pipelines for plumbers and real estate:

- **Plumbers:** Lead → Quote Sent → Scheduled → Job Complete → Won/Lost

- **Real Estate:** Lead → Showing → Offer → Under Contract → Closed Won/Lost

- Build Kanban board (dnd-kit):

- Drag-and-drop deals between stages

- Inline edit (value, close date, owner)

- Deal detail modal with activity timeline

- Build Activity Timeline:

- Log notes, tasks, calls manually

- Display chronologically on contact/deal pages

- **Deliverable:** Working pipeline with deals

---

### **Week 2: Automation + AI (Days 8-14)**

**Day 8-9: CSV Import + Lead Scoring**

- Build CSV importer:

- Upload file (drag-and-drop to S3)

- Column mapping UI (match CSV columns to CRM fields)

- Preview before import

- Duplicate handling (skip, update, create)

- Progress bar

- Error report (downloadable)

- Implement lead scoring algorithm (above)

- Display lead score on contact cards (color-coded: 0-30 red, 31-70 yellow, 71-100 green)

- **Deliverable:** Bulk import + AI lead scoring

**Day 10-11: Smart BCC Email + Campaigns**

- Implement email_domains table + SPF/DKIM verification wizard

- Build "Smart BCC" feature:

- Generate unique BCC address: `bcc-{account_id}@yourcrm.com`

- Set up SendGrid Inbound Parse webhook

- Parse incoming emails:

- Extract sender, recipient, subject, body

- Match sender email to contact (create if new)

- Create activity record with `type: 'email'`, `direction: 'outbound'`

- Link to deal if subject contains deal ID

- Display in activity timeline

- Build email templates:

- WYSIWYG editor (React Email)

- Variable insertion ({{first_name}}, {{company}}, etc.)

- Pre-built templates for plumbers and real estate

- Build simple email sequences:

- Add contacts to sequence

- Define delays (Day 0, Day 3, Day 7)

- Auto-stop on reply

- Throttling (max 50/hour per domain)

- **Deliverable:** Email capture + basic campaigns

**Day 12-13: AI Features**

- **AI Email Writer:**

- Button in email composer: "Generate with AI"

- Input: contact name, company, deal context, tone (friendly/formal)

- Output: personalized email draft

- Allow editing before sending

- **AI Meeting Notes Summarizer:**

- Button in note editor: "Summarize with AI"

- Input: raw notes or transcript

- Output: structured summary with action items

- **AI Next Action Suggestions:**

- Display on deal detail page

- Based on: deal stage, last activity, time elapsed

- Examples: "Send follow-up email", "Schedule site visit", "Send quote"

- Track AI usage in `billing_usage` table (for future metered billing)

- **Deliverable:** 3 AI features live

**Day 14: Lead Capture Forms**

- Build form builder:

- Drag-and-drop fields (name, email, phone, company, custom)

- Styling options (colors, button text)

- reCAPTCHA integration

- Generate embed code (JavaScript snippet)

- Form submission handling:

- Create/update contact

- Log `form_submission` activity

- Auto-tag (e.g., "website_lead")

- Trigger email sequence (optional)

- **Deliverable:** Embeddable lead capture forms

---

### **Week 3: Polish + Launch Prep (Days 15-21)**

**Day 15-16: Analytics Dashboard**

- Build dashboard with Recharts:

- **Pipeline Overview:**

- Total deal value by stage (bar chart)

- Win rate (closed won / total closed)

- Average deal size

- Deals closing this month (list)

- **Lead Scoring Distribution:**

- Histogram of lead scores (0-30, 31-70, 71-100)

- Top 10 hottest leads (score 90+)

- **Activity Metrics:**

- Tasks completed this week

- Emails sent this week

- Forms submitted this week

- **Campaign Performance:**

- Email open rate, click rate, reply rate

- Best performing templates

- Add date range filters (This Week, This Month, This Quarter, Custom)

- **Deliverable:** Analytics dashboard

**Day 17-18: Billing + User Management**

- Configure Stripe production mode

- Build pricing page:

- **Starter:** $49/user/month (2,500 contacts, 100 AI assists/month)

- **Professional:** $99/user/month (10,000 contacts, unlimited AI, lead scoring)

- **Enterprise:** $199/user/month (unlimited contacts, custom integrations)

- Implement Stripe Checkout + Billing Portal

- Build user management:

- Invite team members (send email invite)

- Role-based permissions (admin, manager, rep)

- Restrict access: only admins can see billing, export data

- **Deliverable:** Working billing + team management

**Day 19: Seed Lead Integration**

- Implement `seed_leads` table (your proprietary database)

- Build "Import Free Leads" feature:

- Show during onboarding: "Get 100 free qualified leads!"

- Filter by industry (plumbing, real estate) and location (Illinois)

- Preview leads before import

- Import with one click

- Tag as `source: "purchased_lead"`

- Display lead source on contact cards

- **Deliverable:** Seed lead integration

**Day 20: Mobile-Responsive + UX Polish**

- Make all views mobile-responsive (Tailwind breakpoints)

- Add keyboard shortcuts:

- `Cmd+K` global search

- `C` create contact

- `D` create deal

- `N` create note

- Add dark mode toggle (Tailwind dark: classes)

- Build onboarding checklist:

- ✅ Import contacts (CSV or seed leads)

- ✅ Create first deal

- ✅ Send first email

- ✅ Invite team member

- Add empty states with helpful CTAs

- **Deliverable:** Production-ready UX

**Day 21: Testing + Launch**

- End-to-end testing:

- Multi-tenant isolation (User A cannot see User B's data)

- CSV import with 1,000+ rows

- Email sending + tracking

- Lead scoring accuracy

- Billing flow (test mode)

- Fix critical bugs

- Deploy to production (Vercel + Render)

- Set up monitoring (Sentry for errors, PostHog for analytics)

- **Deliverable:** Live CRM ready for beta users

---

## **Vertical-Specific Templates**

Since you're targeting plumbers/home services and real estate, here are pre-built templates:

### **Plumbers/Home Services**

**Pipeline Stages:**

1. Lead (0% probability)

2. Quote Sent (25%)

3. Scheduled (50%)

4. Job Complete (75%)

5. Closed Won (100%)

6. Closed Lost (0%)

**Email Sequence (Follow-up after quote):**

- **Day 0:** "Thanks for your interest! Here's your quote."

- **Day 3:** "Just checking in - any questions about the quote?"

- **Day 7:** "We'd love to help with your [plumbing/HVAC] needs. Can we schedule a time?"

**Lead Scoring Adjustments:**

- Homeowners score higher than renters

- Emergency requests (burst pipe, no heat) score 90+

- Repeat customers score 80+

### **Real Estate**

**Pipeline Stages:**

1. Lead (0%)

2. Showing Scheduled (20%)

3. Offer Made (50%)

4. Under Contract (75%)

5. Closed Won (100%)

6. Closed Lost (0%)

**Email Sequence (New lead nurture):**

- **Day 0:** "Welcome! Let's find your dream home."

- **Day 3:** "Here are 5 properties that match your criteria."

- **Day 7:** "Ready to schedule a showing?"

**Lead Scoring Adjustments:**

- Pre-approved buyers score 90+

- First-time buyers score 70+

- Investors score 60+ (longer sales cycle)

---

## **Monthly Operating Costs (Vercel + Render)**

**Infrastructure:**

- Vercel Pro: $20/month

- Render Postgres: $25/month

- Render Web Service: $7/month

- AWS S3: $5/month (file storage)

**SaaS Tools:**

- Clerk: $25/month (1,000 users)

- SendGrid: $15/month (40,000 emails)

- OpenAI: $50-100/month (AI features)

- Sentry: $26/month (error tracking)

- PostHog: Free (up to 1M events)

**Total: ~$175-225/month** (scales with usage)

---

## **Pricing Strategy (Refined)**

**Tiered Pricing:**

- **Starter:** $49/user/month

- 2,500 contacts

- 3 pipelines

- Email campaigns (500/month)

- 100 AI assists/month

- Smart BCC email capture

- 100 free seed leads on signup

- **Professional:** $99/user/month

- 10,000 contacts

- Unlimited pipelines

- Email campaigns (5,000/month)

- Unlimited AI assists

- AI lead scoring

- Advanced analytics

- Priority support

- **Enterprise:** $199/user/month

- Unlimited contacts

- Unlimited everything

- Custom integrations

- Dedicated account manager

- White-label option

- SLA

**Add-Ons:**

- SMS: $0.015/message (cost-plus)

- Extra seed leads: $2/lead (after initial 100)

- Contact enrichment: $0.10/contact

---

## **Go-to-Market (Northern Illinois Focus)**

### **Target Customers:**

1. **Plumbers** (500+ in northern Illinois)

2. **HVAC companies** (300+ in northern Illinois)

3. **Real estate agents** (2,000+ in northern Illinois)

4. **General contractors** (1,000+ in northern Illinois)

### **Launch Strategy:**

- **Week 1-3:** Build MVP

- **Week 4:** Beta test with 10 local businesses (free for 3 months)

- 3 plumbers

- 3 HVAC companies

- 4 real estate agents

- **Week 5-6:** Iterate based on feedback

- **Week 7:** Public launch

- Product Hunt

- Reddit (r/sales, r/realestate, r/plumbing)

- Local Facebook groups (northern Illinois business owners)

- **Week 8+:** Local outreach

- Lake County Chamber of Commerce

- McHenry County Chamber of Commerce

- Networking events (BNI, Rotary)

- Google Ads (local targeting: "CRM for plumbers in Illinois")

### **Positioning:**

"The AI-powered CRM built for local businesses in northern Illinois. Get 100 qualified leads on signup, AI-powered lead scoring, and dead-simple email automation. No IT team required."

---

## **Critical Success Factors**

1. **Multi-tenant isolation:** Test thoroughly - data leaks = death

2. **Lead scoring accuracy:** If AI scores are wrong, your hook fails

3. **Email deliverability:** Land in inbox, not spam (SPF/DKIM/DMARC)

4. **Seed lead quality:** Your proprietary database must be high-quality

5. **Onboarding speed:** Get users to "aha moment" in <5 minutes

---

## **Next Steps (This Week)**

1. **Purchase SaaS boilerplate** (ShipFast or SaaS Pegasus) - $299

2. **Set up accounts:**

- Vercel (free tier to start)

- Render (free tier to start)

- Clerk (free tier to start)

- SendGrid (free tier to start)

- OpenAI (pay-as-you-go)

- Stripe (test mode)

3. **Design mockups** (Figma or v0.dev):

- Contact list view

- Deal kanban board

- Analytics dashboard

4. **Validate seed lead database:**

- How many leads do you have?

- What's the data quality?

- How will you keep it updated?

5. **Talk to 10 potential customers:**

- Would they pay $49-99/month?

- What's their biggest CRM pain point?

- Would 100 free qualified leads convince them to switch?

---

## **Bottom Line**

**Can you build this in 3 weeks?** Yes, with the SaaS boilerplate shortcut and Vercel + Render hosting.

**Will it compete with Salesforce?** No, but you're not trying to. You're targeting underserved local SMBs with a unique hook (AI lead scoring + seed leads).

**Should you build this?** Only if:

- Your seed lead database is high-quality (verified emails, accurate data)

- You can get 10 beta customers committed before launch

- You're willing to iterate for 6-12 months to reach product-market fit

**Your unfair advantage:**

1. **Proprietary lead database** (100 free leads on signup)

2. **AI lead scoring** (built-in, not bolted on)

3. **Local market knowledge** (northern Illinois SMBs)

4. **Vertical-specific templates** (plumbers, real estate)

This is a **$100K-300K/year business** within 12 months if you execute. Not a unicorn, but a solid, profitable SaaS.

Plan 2:

This is a significant pivot in strategy. By adding the **"Pre-loaded Lead Database"** as your hook, you are no longer building a generic CRM; you are building a **Lead Generation Platform with a built-in CRM**. That is a much stronger value proposition for Plumbers and Realtors.

Here is the **Refined Super Plan**, specifically engineered for Multi-tenancy, Future-Proofing (Commissions/Sync), and your specific "Data Hook."

---

# The "Loaded Gun" CRM Plan

**The USP:** "Don't just buy a CRM. Buy a CRM that comes pre-loaded with 50 qualified leads."

**The Target:** Plumbers, Home Services, Real Estate (Northern IL focus).

---

### 1. The "No-Nonsense" Hosting Decision

**Winner: Vercel (Frontend) + Supabase (Backend/DB)**

*   **Why Vercel over AWS:** You have 3 weeks. AWS requires you to manage VPCs, IAM roles, Security Groups, and EC2/Lambda config. Vercel requires you to type `git push`. You cannot afford "DevOps" time right now.

*   **Why Supabase:** It is PostgreSQL wrapped in a massive suite of tools. It handles **Authentication** and **Row Level Security (RLS)** natively. RLS is the *only* safe way to build a multi-tenant SaaS quickly. It ensures Customer A *physically cannot* query Customer B's data, even if your frontend code has a bug.

---

### 2. The "Future-Proof" Database Schema

You need a schema that supports Multi-tenancy (Workspaces), Future Commissions, and Future Email Sync.

**Core Principle:** Every single table (except `users` and `workspaces`) MUST have a `workspace_id` column.

#### **The Tables (Postgres/Supabase)**

1.  **`workspaces`** (The Tenant)

*   `id` (UUID), `name`, `stripe_customer_id`, `subscription_status`, `settings` (JSONB - for future logo/branding).

2.  **`users`** (The Humans)

*   `id` (UUID), `workspace_id` (FK), `email`, `role` (Admin/Rep).

*   **Commission Prep:** `base_commission_rate` (Decimal - e.g., 0.10 for 10%). Even if unused now, this column exists for the future math.

3.  **`contacts`** (The Leads)

*   `id`, `workspace_id`, `first_name`, `last_name`, `email`, `phone`.

*   **The Hook:** `lead_score` (Integer, 0-100), `source` (e.g., "Your Proprietary DB").

*   **Vertical Specifics:** `custom_fields` (JSONB). *Do not create columns for "Plumbing Issue." Store `{"issue": "leaky_faucet"}` in JSONB.*

4.  **`deals`** (The Money)

*   `id`, `workspace_id`, `contact_id`, `stage` (New, Qualified, Won), `amount` (Decimal).

*   **Commission Prep:** `commission_split_owner_id` (UUID - who gets the credit?), `estimated_commission` (Decimal - calculated field).

5.  **`activities`** (The History - Future Proofed for Sync)

*   `id`, `workspace_id`, `deal_id`, `type` (Email, Call, Note).

*   `body` (Text).

*   **Sync Prep:** `external_provider_id` (String - stores the Gmail/Outlook Message ID later), `thread_id` (String - stores the email thread ID).

6.  **`lead_marketplace`** (Your "Secret Sauce" Table)

*   `id`, `data` (JSONB - the lead info), `industry` (Plumber/Realtor), `is_claimed` (Boolean).

*   *Logic:* This table is **Global** (System Admin only). When a user "claims" a lead, you copy the data from here into their specific `contacts` table.

---

### 3. The 3-Week Sprint Plan

#### **Week 1: The "Multi-Tenant" Foundation & The Hook**

**Goal:** A user signs up, gets a workspace, and sees "Available Leads" to claim.

*   **Days 1-3: Boilerplate & Auth (Supabase RLS)**

*   Use a Next.js SaaS boilerplate.

*   **Critical Task:** Configure RLS policies in Supabase immediately.

*   *Policy:* `auth.uid() IN (SELECT user_id FROM workspace_members WHERE workspace_id = current_table.workspace_id)`

*   **Billing:** Set up Stripe. Even for free test users, create a "Free Trial" plan in Stripe so the infrastructure is there.

*   **Days 4-5: The "Lead Marketplace" UI**

*   Build a "Find Leads" page.

*   **The Logic:** Query your `lead_marketplace` table where `industry = 'Plumber'` and `is_claimed = false`.

*   **The Action:** "Add to CRM" button. This triggers a function to copy the data into the user's `contacts` table. *This is your "Wow" factor.*

#### **Week 2: The Workflow (Plumber/Realtor Focus)**

**Goal:** Managing the leads they just claimed.

*   **Days 1-3: The Kanban & Custom Fields**

*   Build the Deal Board.

*   **Vertical Customization:** Since you are targeting Plumbers/Realtors, pre-seed the `custom_fields` in your code.

*   *If Plumber:* Show fields for "Job Type" (Install/Repair) and "Urgency."

*   *If Realtor:* Show fields for "Budget" and "Timeline."

*   **Days 4-5: Smart BCC & Activity Log**

*   Implement the `dropbox@yourcrm.com` feature (via Resend/AWS SES).

*   **Future Proofing:** When logging the email, ensure your parser looks for `Message-ID` headers and stores them in the `external_provider_id` column you created. This makes 2-way sync easier later.

#### **Week 3: The "AI Brain" & Commission Prep**

**Goal:** Scoring the leads and showing the money.

*   **Days 1-3: AI Lead Scoring**

*   **The Logic:** You don't need a neural network. You need a prompt.

*   *Trigger:* When a Note is added or an Email is received (via Smart BCC).

*   *Action:* Send the Activity history + Contact Data to OpenAI GPT-4o.

*   *Prompt:* "Analyze this interaction for a Plumber. Rate the lead 0-100 based on urgency and budget. Return JSON: `{score: 85, reason: "Customer has active leak"}`."

*   Update the `lead_score` column.

*   **Days 4-5: The "Commission" View (Read-Only)**

*   You don't need a payout system yet.

*   **The UI:** On the Dashboard, add a widget: "Projected Commission."

*   **The Math:** `Sum(Won Deals Amount) * User.base_commission_rate`.

*   *Why:* It shows you built the system for sales teams, even if the complex split logic isn't UI-editable yet.

---

### 4. Specific Answers to Your Constraints

*   **"I don't want to re-do commission tracking later":**

*   *Solution:* The `deals` table has `owner_id` and `commission_split_owner_id`. The `users` table has `base_commission_rate`. The data structure is there. You can ignore it in the UI for MVP, but the database is ready.

*   **"Full syncing to Gmail/Outlook prepared for":**

*   *Solution:* The `activities` table has `external_provider_id` and `thread_id`. When you eventually integrate Nylas or Gmail API, you will use these columns to map the data. You won't need to migrate the schema.

*   **"Billing required Day 1":**

*   *Solution:* Use the Boilerplate's Stripe integration. Create a "Beta Partner" coupon code for 100% off. This tests the full flow (Credit Card entry -> Webhook -> Workspace Provisioning) without charging them.

*   **"Plumbers/Home Services":**

*   *Solution:* Your "Lead Marketplace" (The Hook) should be pre-populated with scraped/owned data specifically for these verticals. The "Demo" account should look like a Plumber's account (Leads named "Emergency Leak - 123 Main St").

Plan 3:

Tommy — here’s your updated SUPER plan tailored to your SaaS, with per‑customer workspaces, AI‑powered lead scoring as the hook, an owned qualified‑lead database, and commission tracking designed in from day one (even if shipped post‑MVP). Smart BCC is the initial email logging method, but the data model is sync‑ready for Gmail/Outlook. Vertical templates target plumbers/home services and real estate. Billing exists on day 1 with support for non‑paying test users. Mobile can wait.

Executive stance

- MVP promise (3 weeks): A blazing‑fast, opinionated CRM with:

- Multi‑tenant workspaces

- Clean pipelines + tasks + activity timeline

- Import + data hygiene + dedupe

- Email sequences with domain auth + suppression

- Smart BCC logging (sync‑ready data model)

- AI lead scoring + explanations

- Owned lead database ingestion + assignment to customers

- Reporting v1 + audit logs

- Day‑1 billing (with test tenants allowed)

- Deferrals (designed for, not built): full Gmail/Outlook sync, commissions engine, SMS bulk, visual automations, calendar sync, mobile app.

No‑nonsense hosting recommendation

- Default (MVP speed): Vercel + Render + Supabase

- Why: fastest DX, minimal DevOps, elastic scaling, built‑in Postgres + RLS, simple workers/queues on Render. You’ll ship in 3 weeks.

- Suggested layout:

- Frontend: Vercel (Next.js App Router; edge caching)

- API/Workers: Render (Node/Nest or Next server routes + a dedicated worker)

- DB/Storage/Auth: Supabase Postgres (RLS by account_id), Supabase Storage

- Email: SendGrid (fastest setup) or SES if you’re AWS‑leaning

- Observability: Sentry + PostHog

- Pitfalls: long‑running/CPU‑heavy jobs → put in Render worker; Supabase functions/cron or Render cron for schedules.

- AWS track (power + control): use when scale/security demands it or for enterprise accounts

- Layout: CloudFront+S3 (frontend), ECS Fargate or Lambda/API GW (API), RDS Aurora Serverless v2 (Postgres), SES (email), SQS (jobs), Secrets Manager, CloudWatch

- Cost/time: 5–10 extra days infra/workflows if you start here. SES warm‑up + IAM/SGs are finicky.

- Recommendation: Ship MVP on Vercel/Render/Supabase; keep Terraform stubs so you can port to AWS later without schema rewrites.

Architecture overview (MVP)

- Multi‑tenant: account_id scoping + Row‑Level Security (RLS)

- Services:

- Core API (REST) + webhooks

- Worker for sequences, imports, lead scoring, webhooks

- Email:

- SendGrid (webhooks for bounces/complaints/opens/clicks)

- Smart BCC: unique per‑account address; parse and attach to activities

- Data model stores provider_message_id/thread IDs and RFC822 headers to enable future Gmail/Outlook sync

- AI lead scoring:

- Hybrid rules + lightweight LLM assist for explanation

- Vertical‑aware features (home services, real estate)

- Owned lead database:

- Central qualified_leads (global) + lead_assignments to tenant contacts

- Dedupe + licensing metadata (exclusivity/shared, price, expiry)

- Commission‑ready design:

- Commission tables + events baked into schema; activity + deal events produce commission_events (even if not used in UI yet)

Data model (best‑practice, commission‑ and sync‑ready)

- accounts(id, name, status[active|trial|suspended], plan, test_mode boolean, stripe_customer_id, stripe_subscription_id, created_at)

- users(id, account_id, email, name, role[admin|manager|rep], status, created_at)

- email_domains(id, account_id, domain, spf_status, dkim_status, dmarc_status, verified_at)

- companies(id, account_id, name, domain, industry, size, address, owner_user_id, tags text[], custom_fields jsonb, created_at, updated_at)

- contacts(

id, account_id, company_id, first_name, last_name,

email, normalized_email, phone_e164,

owner_user_id, tags text[],

consent_status[single_opt_in|double_opt_in|unknown|suppressed],

consent_source[import|form|assigned|other], consent_timestamp,

lead_source_id, score int, score_breakdown jsonb,

custom_fields jsonb, created_at, updated_at, deleted_at

)

- Unique partial indexes: (account_id, normalized_email) where not null; (account_id, phone_e164) where not null

- pipelines(id, account_id, name)

- pipeline_stages(id, account_id, pipeline_id, name, position int, default_probability int)

- deals(

id, account_id, title, contact_id, company_id, owner_user_id,

pipeline_id, stage_id, amount numeric, probability int, close_date,

created_at, updated_at

)

- activities(

id, account_id, type[note|task|email|sms|form], contact_id, deal_id, user_id,

subject, body, due_at, completed_at, metadata jsonb, created_at

)

- campaigns(id, account_id, name, channel[email|sms], type[sequence|broadcast], status[draft|active|paused|completed], created_at)

- sequence_steps(id, campaign_id, step_number int, delay_hours int, window jsonb, template_id, metadata jsonb)

- messages(

id, account_id, campaign_id, contact_id, activity_id,

direction[outbound|inbound], channel[email|sms], status[queued|sent|delivered|bounced|complained|unsubscribed|failed],

provider[text], provider_message_id, provider_thread_id,

rfc822_message_id, in_reply_to, references jsonb,

to jsonb, cc jsonb, bcc jsonb,

subject, body, headers jsonb,

sent_at, opened_at, clicked_at, bounced_at, complained_at, unsubscribed_at, metadata jsonb

)

- This structure is ready for future Gmail/Graph sync.

- imports(id, account_id, type[contacts|companies|leads], status, row_count, error_count, mapping jsonb, report_url, created_at, completed_at)

- audit_logs(id, account_id, user_id, entity, entity_id, action[create|update|delete|merge|send], before jsonb, after jsonb, created_at)

- lead_sources(id, scope[global|account], account_id nullable, name, type[owned|purchased|form|partner], license_terms text, metadata jsonb, created_at)

- qualified_leads_global(

id, source_id references lead_sources, vertical[home_services|real_estate|other],

first_name, last_name, email, normalized_email, phone_e164,

geography jsonb, firmographics jsonb, quality_score int,

contactability_flags jsonb, notes text, created_at, updated_at

)

- lead_assignments(

id, qualified_lead_id, account_id, contact_id,

exclusivity[exclusive|shared], price numeric, expires_at, status[active|expired|revoked], assigned_at, metadata jsonb

)

- billing_subscriptions(id, account_id, plan, seat_count, contact_tier, status, trial_end_at, stripe_customer_id, stripe_subscription_id, created_at)

- billing_usage(id, account_id, metric[emails_sent|sms_sent|contacts], quantity int, recorded_at)

- commission_schemes(id, account_id, name, active boolean, rules jsonb, created_at)    // ready for v1+

- commission_events(

id, account_id, deal_id, user_id, event_type[deal_created|stage_changed|deal_won|payment_received|refund],

amount_base numeric, amount_commission numeric, rule_snapshot jsonb,

occurred_at, period_month, metadata jsonb

)

- commission_payouts(id, account_id, user_id, period_month, amount numeric, status[pending|paid|void], created_at)

Lead scoring (MVP that sells your hook)

- Inputs (fit + intent):

- Fit (vertical‑specific): ZIP/service area match, property type (RE), company size, job type (e.g., water heater vs. remodel), budget band, owner‑occupied vs. rental, seasonality.

- Intent: recent replies/opens/clicks, form submissions, time since last activity, number of touches.

- Data quality: valid email/phone, enrichment hits (domain, firmographics).

- Baseline algorithm (deterministic 0–100):

- Score = 0.6*Fit + 0.3*Intent + 0.1*Quality

- Store breakdown and textual explanation in score_breakdown (e.g., {"fit":72,"intent":45,"quality":80,"reasons":["Service area match","Recent click","High ticket job"]})

- Lightweight AI assist:

- Use a short LLM call to produce a one‑sentence reason and suggested next action; cache it.

- Recompute triggers: contact import/create/update, activity logged, campaign engagement, lead assignment; debounce and batch in worker.

Vertical templates (pipelines + sequences)

- Plumbers/Home Services pipeline:

- New Lead → Contacted → Qualified → Estimate Sent → Scheduled → Completed → Closed Won/Lost

- Sequences: fast response (2–3 emails across 48h), estimate follow‑up, post‑service review request, reactivation after 90 days

- Real Estate pipeline:

- New Lead → Discovery → Pre‑Approval → Showing Scheduled → Offer Sent → Under Contract → Closed Won/Lost

- Sequences: new buyer nurture, pre‑approval chase, post‑showing follow‑up, referral + review request

Week‑by‑week plan (3 weeks)

Week 1 — Foundations + Core CRM

- Multi‑tenancy: auth, roles, account_id scoping, RLS

- Schema + migrations (all tables above; mark commission_* as “ready” but not surfaced)

- Contacts/Companies/Deals CRUD; global search; saved views; tags; custom_fields (jsonb)

- Pipelines + Kanban (drag‑drop, undo last move, WIP counts)

- Activities: notes + tasks (due dates, assignees); My Tasks view

- CSV import: column mapping, validation (email/phone), dedupe preview + merge; import report

- Smart BCC: per‑account address; parse headers; link to contact/deal; timeline entry in <60s

- Observability + audit logs

- Owned leads: ingest qualified_leads_global + lead_sources; simple UI to assign packs to a workspace (creates contacts, links lead_assignments)

- Billing: Stripe live connection, base plan + trial support; test_mode flag on accounts to bypass charges

Acceptance: 10k contact import <2 min; Smart BCC logs to timeline; lead pack assignment creates deduped contacts; RLS isolation verified.

Week 2 — Email sequences, consent, lead scoring, reporting v1

- Domain auth UI: SPF/DKIM checks; block sending until verified; warm‑up caps (per domain/tenant)

- Sequences v1: linear steps, delays, quiet hours, variables, daily send caps; unsubscribe + suppression

- Single opt‑in model: default consent_status=single_opt_in for forms; imports honor “existing consent” and otherwise set unknown; suppression on bounces/complaints/unsubs

- Lead scoring engine v1: background job, explanations stored; score badges and sort in UI

- Forms embed: reCAPTCHA, single opt‑in; submissions log as activities; optional double opt‑in toggle kept for v1+

- Reporting v1: pipeline snapshot (stage totals, won rate), time‑in‑stage medians, activity/productivity, campaign metrics (sends/opens/clicks/bounces/unsubs)

- Exports (filtered CSV) for contacts/deals/activities

Acceptance: no sends without domain auth; unsub enforced; reports load <1s on 100k rows with proper indexes.

Week 3 — Onboarding, templates, sync‑readiness, polish

- Onboarding wizard: create workspace → connect domain → import or assign lead pack → pick vertical template → launch first sequence

- Template library v1 (plumbers + real estate) with copy you can tweak in‑app

- Gmail/Outlook sync‑readiness: ensure messages table captures rfc822_message_id, in_reply_to, references, thread/provider IDs; document sync adapters; add IMAP/Graph provider registry (disabled in UI)

- UX speed: keyboard shortcuts, bulk edit, quick create; pagination + server‑side filters; optimistic Kanban moves

- Role/permissions refinement; shareable saved views

- Optional (if time): very small 1:1 SMS with STOP/HELP and strict throttle (only if A2P ready)

- Beta with 5–10 users; triage top issues; add “send test” and “dry run” features for campaigns

Acceptance: new workspace to first send in <30 minutes; 95th percentile UI actions <200ms; audit trail for critical changes; sequence scheduler survives restarts (idempotent jobs).

Commission‑ready design choices (avoid future rework)

- Events first: write commission_events on deal lifecycle changes now (even if UI ignores); include rule_snapshot placeholder

- Deal ownership: deals.owner_user_id always populated; support splits via a future deal_splits table (deal_id, user_id, percent)

- Payments mapping: store Stripe invoice/payment webhooks; map to commission_events “payment_received”

- Reporting‑safe amounts: deals.amount should represent expected revenue; store currency and allow future multi‑currency via money columns

Gmail/Outlook sync readiness (without building it now)

- Preserve full headers in messages.headers; store rfc822_message_id, in_reply_to, references, provider_message_id/thread

- Normalize participants (to/cc/bcc arrays)

- Threading: provider_thread_id (Gmail threadId; Outlook conversationId)

- Attachments: save metadata; file storage path if needed later

Compliance and deliverability (MVP)

- Single opt‑in allowed; default suppression on bounces/complaints/unsubs

- Enforce domain auth before sending; warm‑up caps (per tenant and per domain)

- Suppression lists per tenant; respect unsubscribe at contact and domain level

- Data privacy: role‑based access; audit logs; soft‑delete with tombstones

Cut lines if time slips

- Drop per‑step campaign funnel and UTM capture (keep overall metrics)

- Keep: dedupe, domain auth, sequences, lead scoring, lead assignment—these are core to your hook and UX

Operational notes

- Test users: accounts.test_mode=true allows full product with no billing enforcement; Stripe objects still created for lifecycle realism

- Cost targets (MVP scale): low hundreds/month until you cross several tenants actively sending